UTM Rollout: Market Status Update

Prepared for Porsche  ·  Global deadline: 21 April EOD

Summary

We have engaged all 11 markets. One is fully resolved and scoped out. Seven are actively working through fixes. Three have not responded or are structurally blocked. The global deadline is 21 April — most markets are in motion, but a small number need escalation.

| 11 Markets engaged | 1 Resolved | 7 In progress / clarifying | 3 No response / blocked |
| --- | --- | --- | --- |

Market Breakdown

| Market | Status | Key Blocker | Next Action |
| --- | --- | --- | --- |
| Australia | In Progress | UTM mismatches between GA4 and 1R; placements missing | Fix UTMs, resolve access gaps — deadline 21 Apr |
| Portugal | No Response | DV360 missing from GA4 and 1R; market has not replied | Nudge sent — deadline 21 Apr EOD |
| UK | In Progress | Amazon and Always-on not in Planit; AV team UTM builder issue | Fix non-Hive campaigns, confirm full compliance by 21 Apr |
| MENA | Resolved | No active PME campaigns — correctly scoped out | Monitor for future activity; new builder to be used when live |
| South Korea | Blocked | Ingestion feasibility unconfirmed; validation not yet possible | Market must respond; ingestion check required before anything else |
| France | In Progress | Market now confirms UTMs implemented on Google and Meta. Awaiting our validation of March data to close out. | Run March extract and confirm alignment. If clean, France can be marked resolved. |
| Switzerland | In Progress | Placement IDs reused across multiple UTMs — breaks GA4 | Fix 1-to-1 UTM-to-placement mapping; confirm resolution post-call |
| Poland | In Progress | Missing placement IDs; Social on old UTMs; no GA4 visibility | Clarify retrofit policy; apply new UTMs from April campaigns |
| Norway | Needs Setup | No Planit schematic for Always On exists — nothing to build UTMs from | Planit team now engaged; full setup required from scratch |
| PCEE | In Progress | Package-level UTMs used instead of placement-level (23 markets) | remapping underway across all 23 markets |
| LATAM | Clarifying | DV360 routed via CM360 autotagging — not standard UTM path | Align on tracking approach before validating compliance |

Priority Actions Before 21 April

- Portugal and South Korea have not responded. Nudges have been sent.

- Norway has no Planit setup for Always On. The Planit team is now engaged, but this market needs full onboarding, not a quick fix.

All other markets have clear actions assigned and are expected to confirm compliance by the deadline.