## Slide 1
UTM ADOPTION FOLLOW-UP
Current market status, response patterns and next steps
Built from the latest global follow-up tracker
IN THIS UPDATE
Where follow-up stands
How markets responded
What is blocking closure
What happens next
BLUE = INTERNAL COORDINATION
Confidential - client update on UTM adoption follow-up

## Slide 2
WHERE WE STAND
11
Markets tracked
7
Engaged and fixing
2
Awaiting response
1
No active scope
ENGAGED / FIXING
Australia (PCA)
UK (PCGB)
Switzerland (PCH)
Poland (PPL)
Norway (PNO)
PCEE
LATAM (CL)
NEEDS EVIDENCE / ALIGNMENT
France (POF)
AWAITING RESPONSE
Portugal
South Korea
NO ACTIVE SCOPE
MENA (PME)
PCGB - builder support
PNO - Planit onboarding
PCEE - Artbot remap
Confidential - client update on UTM adoption follow-up

## Slide 3
HOW MARKETS RESPONDED
ACKNOWLEDGED AND ENGAGED
Markets accepted the issue and are now working through fixes or validation.
Australia
UK
Switzerland
Poland
LATAM
ASKING FOR PROOF OR CLARITY
Some markets challenged the diagnosis and now need evidence-based closure.
France
Australia
Switzerland
NEEDS STRUCTURE OR ONBOARDING
In some cases the blocker is setup maturity, not willingness to adopt.
Norway
PCEE
MENA
Several open items now depend on internal coordination across Planit, builder usage, trafficking logic or placement-ID structure.
Confidential - client update on UTM adoption follow-up

## Slide 4
WHAT IS BLOCKING CLOSURE
TAGGING GAPS
Live campaigns or placements are still not consistently visible in GA4.
PLANIT / EXECUTION MISALIGNMENT
Planned activity and live activity do not fully reconcile.
STRUCTURE ISSUES
Placement IDs, package-level tagging or repeated IDs break clean visibility.
TRACKING-LOGIC MISUNDERSTANDING
Some markets need alignment on expected source logic across GA4, 1R and CM360.
The pattern is repeatable: this is now less about awareness and more about implementation discipline.
Confidential - client update on UTM adoption follow-up

## Slide 5
NEXT STEPS TO CLOSE THE LOOP
GLOBAL TEAM
Provide market-specific evidence where diagnosis is disputed
Support builder, Planit and trafficking setup where structure is missing
Clarify expected tracking logic across GA4, 1R and CM360
Validate fixes once markets confirm changes
LOCAL MARKETS
Correct remaining UTM gaps
Align Planit with live activity
Resolve placement-ID and setup issues
Confirm closure with evidence, not assumption
Immediate focus: convert open discussions into validated closure by market type.
Confidential - client update on UTM adoption follow-up